# PlayGen Manual QA — Test Plan

Project: PlayGen (Playwright/Selenium/Appium/CI-CD + SQL Validation Studio)

Version: 1.0

Author: Errol Jay E DePaz

Date: 2026-08-13

# 1. Introduction

This Test Plan defines the strategy, scope, resources, and schedule for the manual QA validation of the PlayGen web application. PlayGen is a multi-framework test automation generator supporting Playwright, Selenium, Appium, CI/CD pipelines, and a SQL Validation Studio.

The plan covers navigation, homepage, dashboard, each generator module, templates, SQL builder, and settings. It aligns with the QA manual template maintained in qa-manual/test-cases/ and bug tracking maintained in qa-manual/bug-reports/.

# 2. Objectives

Verify that all user-facing modules load without JavaScript errors.

Validate end-to-end generation flows for Playwright, Selenium, Appium, and CI/CD.

Confirm SQL Validation Studio produces syntactically correct queries for all validation types.

Ensure the Templates page and generator integration behave as expected.

Capture and track defects with severity, priority, and reproduction steps.

Provide auditable test-case coverage per module for regression and release sign-off.

# 3. Scope

## 3.1 In Scope

Navigation and homepage layout, links, dark mode, footer.

Dashboard tool cards and routing.

Playwright Generator — templates, languages (JavaScript, TypeScript), architectures (Simple, POM), output tabs.

Selenium Generator — Java, Python, JavaScript, C# generation flows.

Appium Generator — Java, Python, JavaScript, C# generation flows.

CI/CD Generator — Playwright/Selenium/Appium × GitHub Actions/GitLab CI/Jenkins/Azure DevOps.

Templates page — card rendering, navigation to generator, template payload handoff.

SQL Validation Studio — all validation types, databases, copy/download/clear actions.

Settings — persistence, defaults, dark mode toggle.

Bug tracking in qa-manual/bug-reports/bug-reports.xlsx.

## 3.2 Out of Scope

Automated regression suite execution (this plan is for manual exploratory testing).

Load, performance, and security testing.

Mobile device farm / real-device Appium execution.

Backend API testing.

# 4. Test Strategy

Testing is performed manually using the browser toolset against the local dev server (http://localhost:5173). Each module has a dedicated test-case workbook in qa-manual/test-cases/.

Test types executed:

| Test Type | Description | When Executed |
| --- | --- | --- |
| Smoke | Fast sanity check that the module loads and key controls render. | Every build/deploy |
| Functional | End-to-end generation flows, validations, persistence, routing. | Per feature |
| Integration | Cross-module handoffs (Templates → Generator, Settings → localStorage). | Per integration point |
| Regression | Re-run of previously failed cases after fixes. | Before release |

# 5. Test Environment

| Item | Details |
| --- | --- |
| Application URL | http://localhost:5173 |
| OS | Windows 10 (Host) |
| Browser | Brave (Chromium-based) |
| Test Data | qa-manual/test-data/sample-login-data.json |
| Screenshots | qa-manual/screenshots/ |
| Test Cases | qa-manual/test-cases/*-testcase.xlsx |
| Bug Tracker | qa-manual/bug-reports/bug-reports.xlsx |
| Reporter | Errol Jay E DePaz |

# 6. Test Schedule

| Phase | Activities | Estimated Effort |
| --- | --- | --- |
| Planning | Test plan, test-case design, environment setup | 2 hours |
| Exploratory Testing | Navigation, homepage, dashboard, generators, SQL, settings | 6 hours |
| Regression | Re-run of failed and Not Run cases | 2 hours |
| Reporting | Bug logging, test-case updates, sign-off | 1 hour |

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

Dev server is running and accessible at http://localhost:5173.

Test-case workbooks are populated and stored in qa-manual/test-cases/.

Bug-tracking workbook is available in qa-manual/bug-reports/bug-reports.xlsx.

## 7.2 Exit Criteria

All High and Critical bugs are resolved or accepted as known issues.

All smoke and functional test cases are executed and marked Pass/Fail in the workbooks.

Regression test cases are re-run after any fix.

Test plan and bug reports are reviewed and signed off by the QA lead.

# 8. Risk Analysis

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Generator output depends on Monaco editor rendering in headless browser | Medium | Medium | Use JS API (window.monaco / view-lines) to read generated code; capture screenshots. |
| Templates page does not pass query params to generator | High | High | Log as BUG-001; test generator flows directly instead of via Templates handoff. |
| Mobile Appium templates use Java language in Playwright generator | Medium | High | Log as BUG-005; validate Appium generator separately from Playwright. |
| JOIN Validation SQL missing JOIN clause | Medium | High | Log as BUG-004; do not rely on JOIN output until fixed. |
| Some browser interactions require scrolling to reach below-fold buttons | Medium | Low | Scroll before clicking; use JS click when CDP click fails. |

# 9. Test Deliverables

Test Plan — this document (qa-manual/test-plans/playgen-test-plan.docx)

Test Case Workbooks — per-module Excel files in qa-manual/test-cases/

Bug Tracking Workbook — qa-manual/bug-reports/bug-reports.xlsx

Screenshots — evidence PNGs in qa-manual/screenshots/

Test Data — sample-login-data.json in qa-manual/test-data/

# 10. Module-wise Test Plan

## 10.1 Navigation & Homepage

Test case files: navigation-testcase.xlsx, homepage-testcase.xlsx

Navbar links, routing, dark mode, footer, hero and feature cards.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.2 Dashboard

Test case files: dashboard-testcase.xlsx

Tool cards, routing to generators, no JS errors.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.3 Web (Playwright) Generator

Test case files: web(playwright)-testcase.xlsx

12 templates, JS/TS, Simple/POM, output tabs, copy/download.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.4 Web (Selenium) Generator

Test case files: web(selenium)-testcase.xlsx

Java/Python/JS/C# generation, output tabs.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.5 Mobile (Appium) Generator

Test case files: mobile(appium)-testcase.xlsx

Java/Python/JS/C# generation, output tabs.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.6 CI/CD Generator

Test case files: cicd-generator-testcase.xlsx

Playwright/Selenium/Appium × GitHub Actions/GitLab CI/Jenkins/Azure DevOps.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.7 Templates

Test case files: templates-testcase.xlsx

Card rendering, metadata, navigation to generator, template payload handoff.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.8 SQL Validation Studio

Test case files: sql-validation-testcase.xlsx

12 validation types, 5 databases, copy/download/clear.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

## 10.9 Settings

Test case files: settings-testcase.xlsx

Framework/language/architecture preferences, persistence, dark mode, reset.

Known risks / blocking bugs: None for most modules. Playwright generator has BUG-002 (invalid URL regex) and BUG-005 (Mobile templates crash). SQL Builder has BUG-004 (JOIN missing). Templates has BUG-001 (payload not applied). Settings has BUG-003 (default mismatch).

# 11. Defect Management

All defects are logged in qa-manual/bug-reports/bug-reports.xlsx with the following fields: Bug ID, Title, Module, Severity, Priority, Environment, Steps to Reproduce, Expected Result, Actual Result, Status, Assigned To, Reported By, Date.

Severity levels: Critical, High, Medium, Low.

Priority levels: Critical, High, Medium, Low.

Status flow: Open → In Progress → Resolved → Closed / Rejected.

# 12. Sign-off

By signing below, the stakeholders confirm that the testing described in this plan has been executed and the results are accepted.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead / Tester | Errol Jay E DePaz |  |  |
| Project Manager |  |  |  |
| Developer |  |  |  |